| East Anglia Three Trenching Trials Notice to Mariners |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NtM Number |  | EA3 NKT Trenching Trials |  |  |  |  |  |  |  |  |
| Date of Issue |  | 30.01.2023 |  |  |  |  |  |  |  |  |
| - Planned Activity |  |  |  |  |  |  |  |  |  |  |
| The cable laying vessel, NKT Victoria, will perform trenching trial operations along the EA3 The trenching trials will commence on the 08 February 2023 for approximately 2 weeks. The work will be continuous, 24 hours a day. Coordinates and chart of the location are provided below. NKT Victoria will be testing a newly built jet plough within the locations provided. At each trial location, the proposed sequence of activities includes: - Pre-Lay Survey of selected site; - Demonstration burial of the cable with NKT Jet Plough; - As-Buried Survey; and - Recover cable back to NKT Victoria. All equipment used for the trials will be removed upon completion of the test. |  |  |  |  |  |  |  |  |  |  |
| - Outline Programme of Works (approximate) |  |  |  |  |  |  |  |  |  |  |
| EA3 Trenching Trials |  |  |  |  |  |  |  |  |  |  |
| Trenching (NKT Victoria) |  |  |  |  | Earliest Start Date: 08/02/2023 |  |  |  | Estimated Completion Date: 28/02/2023 |  |
| These dates are subject to weather and operational uncertainties that could extend the overall duration to 31/12/2023, with the potential for further extension to the work duration. |  |  |  |  |  |  |  |  |  |  |
| - Chart of Activity Area |  |  |  |  |  |  |  |  |  |  |
| Please find chart on the last page of the document. |  |  |  |  |  |  |  |  |  |  |
| - Safe Clearances, Navigation Safety Features and Safety Notes for Mariners |  |  |  |  |  |  |  |  |  |  |
| All vessels are required to comply with the COLREGS, especially rules 16 and 18 as NKT Victoria will be restricted in its ability to manoeuvre. The vessel will also transmit an Automatic Identification System (AIS) message. It is requested that all vessels maintain a minimum of 1.5Nm separation distance from NKT Victoria and pass at reduced speed. Fishing gear or other equipment with seabed intervention should not be deployed when approaching the working area. |  |  |  |  |  |  |  |  |  |  |
| - Vessel Details |  |  |  |  |  |  |  |  |  |  |
| Cable Laying Vessel |  |  |  |  |  |  |  |  |  |  |
| Vessel Name: |  |  | NKT Victoria |  |  |  |  |  |  |  |
| Vessel Type / LOA(m): |  |  | 140m |  |  |  |  |  |  |  |
| IMO Number: |  |  | 9791016 |  |  |  |  |  |  |  |
| VHF Call Sign: |  |  | LAWV7 |  |  |  |  |  |  |  |
| MMSI: |  |  | 257016000 |  |  |  |  |  |  |  |
| Vessel Bridge Mobile: |  |  | +47 46 18 51 45 |  |  |  |  |  |  |  |
| Vessel Sat Phone: |  |  | +47 22 40 81 10 |  |  |  |  |  |  |  |
| Onshore Contact: |  |  | ArneHenning.Larsen@nkt.com +46 (0)70-3484129 |  |  |  |  |  |  |  |
| - Project Contact Details |  |  |  |  |  |  |  |  |  |  |
| Role: SPR Project Manager Name: Benjamin Vick Email: bvick@scottishpower.com Telephone: +44 7768 987701 |  |  |  |  |  |  |  |  |  |  |
| Role: NKT Project manager Name: Tommy Sturesson Email: Tommy.Sturesson@nkt.com Telephone: +46722386040 |  |  |  |  |  |  |  |  |  |  |
| Role: HSE Manager Name: Dwayne De May Email: Dwayne.deMey@nkt.com Telephone: |  |  |  |  |  |  |  |  |  |  |
| Fisheries Liaison Officer (FLO): Name: Jonathan Keer // Freya Sandison Email: jonathan@brownmay.com // freya@brownmay.com Telephone: +44 (0) 7850 604851 // +44 (0) 7857 500609 |  |  |  |  |  |  |  |  |  |  |
| - Geographic co-ordinates of activity area All positions quoted in WGS84 UTM Zone 30N and in degrees and decimal minutes |  |  |  |  |  |  |  |  |  |  |
| Area |  |  | WGS84 UTM Zone 30N |  |  |  | Degrees Decimal Minutes |  |  |  |
|  |  |  | Easting |  | Northing |  | Latitude |  | Longitude |  |
| EA3 Trenching Trials |  |  | Clay Trial |  |  |  |  |  |  |  |
|  |  |  | 412933.613 |  | 5772664.317 |  | 52.09768 |  | 1.72895 |  |
|  |  |  | 411100.876 |  | 5771863.646 |  | 52.09019 |  | 1.70241 |  |
|  |  |  | 411080.86 |  | 5771909.464 |  | 52.09060 |  | 1.70211 |  |
|  |  |  | 411060.843 |  | 5771955.282 |  | 52.09101 |  | 1.70180 |  |
|  |  |  | 412893.579 |  | 5772755.956 |  | 52.09849 |  | 1.72834 |  |
|  |  |  | 412913.596 |  | 5772710.137 |  | 52.09809 |  | 1.72865 |  |
|  |  |  | Sand Trial |  |  |  |  |  |  |  |
|  |  |  | 435760.251 |  | 5781444.373 |  | 52.17973 |  | 2.06047 |  |
|  |  |  | 437666 |  | 5782051.103 |  | 52.18540 |  | 2.08823 |  |
|  |  |  | 437681.168 |  | 5782003.46 |  | 52.18497 |  | 2.08846 |  |
|  |  |  | 437696.337 |  | 5781955.816 |  | 52.18455 |  | 2.08869 |  |
|  |  |  | 435790.588 |  | 5781349.086 |  | 52.17887 |  | 2.06093 |  |
|  |  |  | 435775.42 |  | 5781396.73 |  | 52.17930 |  | 2.06070 |  |
|  |  |  | Sand Trial |  |  |  |  |  |  |  |
|  |  |  | 436236.689 |  | 5781596.056 |  | 52.18115 |  | 2.06741 |  |
|  |  |  | 435760.251 |  | 5781444.373 |  | 52.17973 |  | 2.06047 |  |
|  |  |  | 435623.737 |  | 5781873.167 |  | 52.18357 |  | 2.05839 |  |
|  |  |  | 435608.569 |  | 5781920.811 |  | 52.18399 |  | 2.05816 |  |
|  |  |  | 436085.006 |  | 5782072.493 |  | 52.18541 |  | 2.06510 |  |
|  |  |  | 436100.174 |  | 5782024.849 |  | 52.18498 |  | 2.06533 |  |